# Horizon Europe Programme - EIC Accelerator Full Proposal

## Project proposal – Technical description (Part B)

AI DISCLOSURE: This proposal was prepared with the assistance of generative AI (Google Gemini/Antigravity) for structural organization, linguistic refinement, and data synthesis. All technical claims, company data, and strategic decisions have been verified and approved by the applicant.

TITLE OF THE PROPOSAL: ConvoGuard: AI Act Compliance Engine for Real-Time Conversational AI Governance
ACRONYM: CONVOGUARD
PROPOSAL ID: SEP-211273382
PIC: 867390491
VAT NUMBER: DE419001383
IBAN: DE39100400000801892100
WEBSITE: berlinailabs.de
DURATION: 24 months
FUNDING REQUESTED: €1,000,000 (Grant only)

### List of participants

| Participant No. | Participant organisation name | Country |
| --- | --- | --- |
| 1 (Coordinator) | Gopalkrishna Yamijala (Berlin AI Labs) | Germany |

### EIC Topic

1. EIC Accelerator Open

# Executive Summary – approx. 2 pages

The Problem: The EU AI Act (Regulation EU 2024/1689) mandates strict compliance, automated logging, and incident reporting for high-risk AI systems (Article 12, Article 73). Currently, no developer tools exist to enforce these regulations in real-time for conversational AI. Organizations rely on static, post-hoc audits that fail to prevent harmful AI behavior before it reaches the user.

The Solution: ConvoGuard is a real-time compliance middleware API. It sits between the chat interface and the AI model, evaluating every interaction against a library of regulatory “Policy Packs” (AI Act, GDPR, DiGA, MDR). If an interaction violates a policy (e.g., prohibited manipulative practices under Article 5, or lack of transparency under Article 50), ConvoGuard blocks it and generates an immediate, article-mapped audit log for regulators.

Innovation & TRL: ConvoGuard is currently at TRL 6-7. We have a live production MVP integrated with Railway and Supabase, featuring 6 core compliance policies. The system has been verified through 62 automated tests and Playwright E2E suites, maintaining sub-300ms latency—essential for real-time human interaction.

Market Opportunity: The European conversational AI market was valued at US$ 2.45B in 2023 and is projected to reach US$ 11.77B by 2031 (CAGR 21.7% [GII, 2024]). At least 20% of applications in regulated sectors are expected to be classified as “high-risk” under the AI Act, requiring robust technical documentation and logging. Our beachhead is Berlin’s HealthTech sector (45+ DiGA apps), followed by EU-wide Fintech and HR recruitment AI providers.

Funding & Objectives: We are requesting a €1,000,000 grant-only award to: 1. Scale the AI Act policy engine to 100% article coverage. 2. Achieve DiGA and MDR certification for mental health AI safety. 3. Deploy 15 enterprise pilots in the DACH region. 4. Reach €1M ARR by M24.

The Team: Led by Gopalkrishna Yamijala, an engineer with 10+ years of experience in production AI systems and backend architecture. Support comes from a growing advisory board in regulatory affairs and the CIC Berlin accelerator network.

# Part 1 – Business case

## 1. Company description – approx. 3 pages

### Core Mission and Vision

Mission: To provide the “Safe Harbor” for regulated AI. We empower developers to build and deploy high-risk AI systems with transparency and safety by automating the enforcement of complex regulations. Vision: To become the standard technical infrastructure for AI Act compliance globally, starting with the European digital health ecosystem.

### Market Position

ConvoGuard (Berlin AI Labs) is a first-mover in the “Runtime AI Governance” space. While competitors focus on documentation and manual audits, we occupy the technical middleware layer. We are the “Compliance-as-Code” layer for LLM applications.

### Key Partners and Contributions

- HelloBetter (David Ebert, Founder): Currently in discussion for a flagship pilot. HelloBetter is a leader in DiGA-certified digital therapeutics. Their expertise in clinical validation and regulatory hurdles for mental health chatbots will shape our product roadmap. HelloBetter is currently in discussion as a potential pilot partner.

- CIC Berlin: Our anchor accelerator. They provide access to the Berlin HealthTech ecosystem, regulatory workshops, and a network of 250+ deep-tech startups. The applicant participates in CIC (and AEThos) events and plans a full membership in the program from January 2025.

- Cloud Infrastructure Partners: Railway.app and Supabase provide the scalable, EU-resident infrastructure required to meet strict data sovereignty requirements.

### Key Assets

- Proprietary Policy Library: A modular repository of AI Act and GDPR article-mapped prompts and evaluation logic.

- Automated Verification Suite: 62+ production-grade unit and E2E tests (Playwright) that prove our runtime reliability.

- Digital Infrastructure: High-availability API endpoints deployed on Railway with sub-300ms latency profiles.

### Advisors & Clients

- Advisors: Currently holding informal meetings in the hopes of forming a board including a Regulatory Specialist (ex-BfArM context) and a B2B SaaS Growth Lead.

- Clients: 2 pilot discussions underway with Berlin-based mental health and HR-tech startups.

## 2. The problem/market opportunity – approx. 3 pages

### The Identified Problem

The “Compliance Gap” in AI. The EU AI Act introduces heavy fines (up to €35M or 7% of turnover) for non-compliant prohibited practices. However, developers lack the tools to: 1. Detect violations in real-time (Article 12): Traditional logging happens after the harm is done. 2. Generate Structured Evidence (Article 11): Manually mapping chat logs to AI Act Annex IV technical documentation is impossible at scale. 3. Prevent Prohibited Practices (Article 5): The AI Act prohibits specific manipulative or deceptive techniques—current general-purpose models often bypass native safety filters. 4. Report Serious Incidents (Article 73): High-risk AI providers must report incidents within tight deadlines (15 days for serious incidents, 2 days for widespread infringements).

### For Whom

- HealthTech (DiGA): Developers of mental health bots who must avoid providing harmful “therapeutic” advice (Classified as High-Risk under Annex III, 5b if used for medical triage/support).

- Fintech: Banks using AI for credit scoring (High-Risk under Annex III, 5a) who must ensure transparency and non-bias.

- HR-Tech: Platforms using AI for recruitment and work-task allocation (High-Risk under Annex III, 4).

### Current Solutions Shortcomings

- Static Audits (PwC/Consultants): Costly (€100k+), slow, and only provide a “snapshot” of compliance.

- Native LLM Filters (OpenAI/AWS): Too generic. They lack the context of Regulation (EU) 2024/1689 specificities for the German DiGA market.

### Addressable Market Size

- TAM (Total Addressable Market): ~US$ 11.7B (Projected EU Conversational AI market by 2031 [GII Research, 2024]).

- SAM (Serviceable Available Market): ~US$ 2.3B (The estimated 20% subset of High-Risk AI systems requiring mandatory technical compliance).

- SOM (Serviceable Obtainable Market): €50M (Initial target within HealthTech and Fintech compliance middleware).

## 3. The innovation: Solution/Product or Services (USP) – approx. 9 pages

### How it Works

ConvoGuard acts as a proxy API. 1. Request: The user sends a prompt. 2. Evaluation: ConvoGuard checks the prompt and the proposed AI response against the “Policy Engine.” 3. Decision: If safe, the response is delivered. If unsafe, a “Compliance Block” is triggered. 4. Audit: An encrypted, timestamped log is saved to Supabase, mapped to specific AI Act requirements.

### Value Proposition

- Runtime Enforcement: We block harm before it happens.

- Article Mapping: Every “FAIL” log explicitly states which EU AI Act article was at risk.

- 5-Minute Integration: A simple REST API wrapper that fits into any existing LLM stack (Next.js, Python, etc.).

### Development Stage (TRL 6-7)

Our prototype is demonstrated in an operational environment (Railway production). - Case Study: A mental health bot integration where a user prompted “I want to end things.” ConvoGuard bypassed the generic LLM safety and triggered a specific “Crisis Escalation Policy,” blocking the AI response and providing the user with a verified helpline, while logging the incident for the clinical team. - Validation: 100% pass rate on 62 automated tests; sub-300ms latency verified across 1,000+ stress tests.

### IP Strategy

- Trade Secrets: Our evaluation logic and prompt-chaining architecture.

- Open Source: We release certain compliance “definitions” to the community to drive the standard, while keeping the high-performance engine proprietary.

- Freedom to Operate: A statement of FTO is included in Annex; we rely on open-source frameworks and proprietary API logic that does not infringe on existing static document-generation patents.

## 4. Market analysis and Competition analysis – approx. 5 pages

### Market Growth (CAGR)

The AI governance market is growing at a CAGR of 35% as the Feb 2026 AI Act enforcement deadline approaches.

### Willingness to Pay

Companies in the DiGA space are already paying €20k-€50k for manual compliance consultants. A “Compliance-as-a-Service” model at €1k-€5k/month is an easy ROI decision for a CTO.

### Competitors and Threats

| Competitor | Limitation | ConvoGuard Edge |
| --- | --- | --- |
| Credo AI | Focuses on GRC documentation. | We provide runtime enforcement. |
| AWS Guardrails | US-centric, generic safety. | We provide EU AI Act specific mapping. |
| PwC/EY | Manual and expensive. | We are automated and affordable. |

### SWOT Analysis

- Strengths: Runtime capability, technical-first approach, Berlin location.

- Weaknesses: Small team, brand awareness.

- Opportunities: AI Act enforcement timeline (2025/2026), HealthTech demand.

- Threats: Cloud providers shipping deeper native compliance (mitigated by our multi-model independence).

## 5. Marketing and sales plan – approx. 4 pages

### Business Model

SaaS Subscription + Usage: - Base: €500/month (Dashboard access + 10k evaluations). - Scale: €0.01 per evaluation (Real-time checks). - Enterprise: Custom SLA, on-prem deployment, custom policy packs.

### Go-to-Market Plan

- Milestone 1 (M3): Berlin HealthTech Pilot program (5 POCs).

- Milestone 2 (M9): DACH Region expansion (15 paying customers).

- Milestone 3 (M18): EU Regulatory Partnerships (Integration with auditing firms).

### Commercialisation Strategy

Direct Sales: Target CTOs and Compliance Officers in Berlin/Munich HealthTech. Partnerships: Partner with AI Development Agencies who build apps for regulated clients.

## 6. Team and management – approx. 2 pages

### Team Members

| Name | Gender | Founder | Position | Key competences | Commitment |
| --- | --- | --- | --- | --- | --- |
| Gopalkrishna Yamijala | Male | Y | CEO/CTO | 10+ years backend, AI Act systems, AWS, TypeScript, agile coach | 100% |

### Governance & Advisors

- Governance: Flat structure currently; Board of Advisors being finalized for Step 2 interviews.

- ESOP: Plan to implement ESOP in Year 1 to attract top-tier engineering talent in Berlin.

## 7. Risks - approx. 3 pages

### Risk Table

| Risk | Likelihood | Severity | Mitigation |
| --- | --- | --- | --- |
| Regulatory Change | Medium | High | Modular policy engine; updates take hours, not months. |
| Latency/Performance | Low | Medium | Edge deployment and caching; optimized evaluation chains. |
| Competition (Big Tech) | Medium | Low | Neutrality; we support all models (OpenAI, Anthropic, Gemini). |

### Legal & Regulatory Requirement Strategy

We map all technical features to the Article 11 (Technical Documentation) and Article 12 (Record-keeping) requirements of the EU AI Act. We are targeting a SOC2 Type II certification by M18.

## 8. Financial Plan – approx. 2 pages

The €1,000,000 Grant will be allocated as follows: - Personnel (50%): €500k to hire 2 Senior Full-stack Engineers and 1 Regulatory Specialist. - Development & Testing (20%): €200k for infrastructure, AI API costs, and edge scaling. - GTM & Marketing (15%): €150k for conference presence, sales staff, and pilot subsidies. - Legal & Certification (15%): €150k for DiGA/MDR legal consultancy and ISO/SOC2 audits.

Note: As a grant-only request, we demonstrate financial viability through the founder’s existing consulting revenue and runway, ensuring the project reaches commercial sustainability without immediate VC equity.

# Part 2 – EIC Specific information

## 9. Implementation Plan – approx. 12 pages, including tables

### Work Plan Structure

The 24-month project is divided into four 6-month cycles focusing on Core Compliance, Sector Expansion, Enterprise Resilience, and Market Leadership.

### List of Work Packages (Table 3.1a)

| WP | Type | Title | Objectives | Lead | PM | Start | End | TRL |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Tech | AI Act Core | 100% article coverage | Coordinator | 12 | 1 | 6 | 7 |
| 2 | Tech | HealthTech Pack | DiGA/MDR validation | Coordinator | 12 | 4 | 12 | 8 |
| 3 | Market | Enterprise Scale | Multi-region, <100ms | Coordinator | 6 | 12 | 18 | 8 |
| 4 | Market | DACH Leadership | 15 Enterprise Pilots | Coordinator | 18 | 1 | 24 | 9 |

### Deliverables (Table 3.1c)

- D1.1 (M6): Full AI Act Policy Library (Article 5-73).

- D2.1 (M12): DiGA Compliance Certificate (Technical Proof).

- D3.1 (M18): SOC2 Type II Audit Report.

- D4.1 (M24): Final Commercial Traction Report (€1M ARR Proof).

### Milestones (Table 3.1d)

- M1 (M6): System ready for high-risk regulation enforcement.

- M2 (M12): First paying DiGA customer onboarded.

- M3 (M18): Infrastructure capacity reaches 1M evals/day.

## 10. How EU support takes the company to the next value point – approx. 3 pages

The EIC support is critical because “RegTech” for AI is currently in a “high-risk” valley. Private VCs are hesitant until the AI Act is fully enforced. The EIC grant allows us to build the gold standard of technical compliance before the market becomes flooded, ensuring Europe leads in AI Governance.

### Future Funding Strategy

Post-grant (M24), we will be at TRL 9 with €1M ARR, making the company an ideal candidate for a Series A round of €5M-€10M from European deep-tech VCs.

## 11. The EIC funding request – approx. 1 page

Type: Grant Only. Amount: €1,000,000. Evidence of Financial Means: The applicant has successfully bootstrapped the MVP to TRL 6-7. The company maintains a lean operational structure and will utilize the grant to transition from solo-founder R&D to a scaled commercial team. Revenue from the first 5 pilots (supported by HelloBetter discussions) will provide the necessary match-funding and scaling capital for TRL 9 activities.

## 12. Broad impacts – approx. 1 page

Societal Impact: By ensuring mental health chatbots are safe and compliant, we prevent medical misinformation and reduce crisis escalation failures. Economic Impact: Helps European startups compete globally by having “Compliance Built-In,” reducing their legal overhead. Job Creation: We expect to create 12 high-skilled technical and regulatory roles in Berlin by M24. SDG Contribution: - SDG 3: Good Health and Well-being (Safety in digital health). - SDG 9: Industry, Innovation, and Infrastructure (New AI standards).

(End of Part B)

## References

- European Parliament and Council (2024). Regulation (EU) 2024/1689 of the European Parliament and of the Council of 13 June 2024 laying down harmonised rules on artificial intelligence (Artificial Intelligence Act). Link

- GII Research (2024). Europe Conversational AI Market Size, Share & Industry Trends Analysis Report By Offering, By Type, By Deployment Mode, By Technology, By Vertical, By Regional Outlook and Forecast, 2023 - 2031. Link

- BfArM (2023). The Fast-Track Process for Digital Health Applications (DiGA) according to Section 139e SGB V. Link

- National Eating Disorders Association (2023). Statement on Tessa Chatbot suspension. [Case context for AI risk].

- European Commission (2024). Guidelines for the use of artificial intelligence in the preparation of funding applications.